Project Blueprint

AI-Powered Business Automation

Accounting • Senior Living • Real Estate

Sorin & Angello

Prepared by Vectis Consulting LLC

vectisco.ai

March 2026 • Working Draft

CONFIDENTIAL

Items in yellow are things we need to talk through together. Once we’re aligned, we’ll finalize this into the real game plan.

# The Opportunity

Our accountant runs three businesses and they’re all held together with manual processes, Excel, and a lot of staff hours. He told both of us independently that he needs help — and then asked if we knew each other. That’s about as good as it gets for a first client.

Here’s what he’s dealing with:

- Accounting firm (20+ staff, Intuit ProSeries): Staff wastes hours re-typing data from PDFs into tax software. He’s also worried about employees poaching clients by downloading client lists.

- Two senior living facilities (runs on Excel): Needs help with resident intake, medical records, caregiver scheduling. Everything is in spreadsheets right now.

- Real estate portfolio (commercial + residential): Lease tracking, tenant management, property financials. Wants it all visible in one place.

- Across everything: He wants a unified dashboard, email response automation, social media help, and real security so his data is locked down.

🗨 Let’s discuss: Angello — did he mention anything else to you that’s not captured here? Any other pain points or priorities from your conversations?

# What We’re Building for April 24

We have a meeting on April 24 where he’ll walk us through his actual workflows. We need to show up with working demos — they don’t need to be fully polished, but they need to be real enough that he can see the vision. Here are the four demos I’m thinking:

## Demo 1: PDF Data Extraction (the showstopper)

This is the one that’ll sell him. His staff spends hours typing data from W-2s, 1099s, and other tax docs into ProSeries. We build a tool where he uploads a PDF, AI extracts all the fields instantly, he reviews and approves, then exports it ready for ProSeries. If we nail one demo, it’s this one.

## Demo 2: Senior Living Intake Form

Replace the Excel intake process with a clean web form. Multi-step wizard: personal info, medical history, insurance, emergency contacts, care preferences. When a new resident is admitted, the system suggests which caregiver to assign based on care level and availability. No more spreadsheet chaos.

## Demo 3: Executive Dashboard

One screen showing all three businesses. KPI cards at the top (total revenue, occupancy rates, active clients, open tax returns), then tabs to drill into each vertical. Even with dummy data, seeing everything in one place will land hard.

## Demo 4: Email Automation

A prototype showing how AI can draft email responses based on context. Client asks about their tax return status? The system pulls their file info and drafts a response. Senior living inquiry comes in? Auto-draft a personalized reply. Everything goes through human approval before sending.

We’ll also prepare slides covering the security architecture and social media automation — those are harder to demo live but important to present.

🗨 Let’s discuss: Are these the right four demos? Should we cut one to go deeper on the others? Is there something else Angello thinks would hit harder?

# How It All Fits Together

Here’s the technical architecture in plain terms. One app, three business modules, shared security and AI layer underneath.

| Layer | What It Does |
| --- | --- |
| Frontend | Next.js web app — the dashboard, forms, PDF upload interface, email inbox. Everything the user sees and clicks. |
| AI Engine | Claude API — extracts data from PDFs, drafts email responses, classifies documents, validates data. This is the brain. |
| Database | Supabase (PostgreSQL) — stores all client data, resident records, property info, documents. Separate tables per vertical with row-level security. |
| Security | Role-based access control — the owner sees everything, a tax preparer sees only their assigned clients, a caregiver sees only their assigned residents. Every access is logged. |
| Hosting | Vercel for the app, Supabase for the database. Fast, reliable, scales easily. |

🗨 Let’s discuss: Angello — are you comfortable with this stack? Anything you’d swap out or add based on your experience?

# The Codebase

One GitHub repo, organized by vertical. Feature branches for each demo so we’re not stepping on each other’s code.

| Folder | What’s In It |
| --- | --- |
| /src/app/dashboard/ | Executive dashboard pages |
| /src/app/accounting/ | PDF upload, extraction review, ProSeries export |
| /src/app/senior-living/ | Intake forms, resident management, caregiver views |
| /src/app/real-estate/ | Property listings, leases, tenant management |
| /src/app/api/ | Backend routes — Claude API calls, auth, data exports |
| /src/components/ | Reusable UI pieces — buttons, cards, charts, forms |
| /src/lib/ | Shared code — Supabase client, Claude wrapper, auth logic |
| /supabase/ | Database setup — table definitions, security policies, seed data |
| /docs/ | Our notes, architecture docs, meeting summaries |

🗨 Let’s discuss: Do we want to set up the repo together in a working session, or should one of us scaffold it and add the other as a collaborator?

# Database Structure

Each vertical gets its own set of tables. Shared tables handle users, documents, and audit logging across everything.

## Shared Tables

| Table | What It Stores |
| --- | --- |
| users | Everyone who logs in — their role, which businesses they can access, login credentials |
| audit_log | Every action anyone takes — who viewed what, when, from where. This is how we catch suspicious behavior. |
| documents | Every file uploaded across all businesses — PDFs, forms, records. Metadata and storage links. |

## Accounting Tables

| Table | What It Stores |
| --- | --- |
| acct_clients | Client records with encrypted SSNs, contact info, which preparer they’re assigned to |
| acct_tax_returns | Tax return tracking — year, status (in progress, filed, extended), who’s working on it |
| acct_extracted_data | What the AI pulled out of uploaded PDFs — field values, confidence scores, who reviewed it |

## Senior Living Tables

| Table | What It Stores |
| --- | --- |
| sl_residents | Resident info — name, admission date, care level, which facility they’re at |
| sl_medical_records | Conditions, medications, allergies, physician orders. Structured data, not just notes. |
| sl_caregivers | Staff profiles — certifications, shift schedules, which residents they’re assigned to |
| sl_intake_forms | Everything captured during new resident onboarding — replaces the Excel process |

## Real Estate Tables

| Table | What It Stores |
| --- | --- |
| re_properties | Each property — commercial or residential, address, units, value |
| re_leases | Active leases — tenant, start/end dates, monthly rent, renewal status |
| re_tenants | Tenant contact info, payment history, current lease |
| re_financials | Monthly income/expenses per property — feeds into the dashboard |

# Security (His #2 Priority)

This is what keeps him up at night — employees walking out with his client list. Here’s how we solve it:

## Who Sees What

| Role | Accounting | Senior Living | Real Estate | Dashboard |
| --- | --- | --- | --- | --- |
| Owner | Everything | Everything | Everything | Everything |
| Acct Manager | All clients | Blocked | Blocked | Acct only |
| Tax Preparer | Their clients only | Blocked | Blocked | Their stats |
| Facility Mgr | Blocked | Their facility | Blocked | SL only |
| Caregiver | Blocked | Their residents | Blocked | Blocked |

Key security features we’ll build:

- Database-level lockdown: Not just hiding buttons in the UI — the database itself won’t return data a user shouldn’t see. A tax preparer literally cannot query clients they’re not assigned to.

- Full audit trail: Every login, every file viewed, every export — logged with timestamps. If someone starts downloading a lot of records before quitting, the owner will know.

- No bulk exports for staff: Only the owner can export client lists. Individual records can be viewed but not mass-downloaded.

- Encrypted sensitive data: SSNs, medical records, and financial data are encrypted. Even a database breach doesn’t expose raw PII.

- Two-factor authentication: Required for anyone accessing client data. No shared passwords.

# Splitting the Work

This is the big conversation. We need to figure out who takes what based on what we’re each best at. Here’s a starting point — everything in yellow is open for discussion.

| Workstream | Sorin | Angello |
| --- | --- | --- |
| PDF Extraction | TBD | TBD |
| Intake Form | TBD | TBD |
| Dashboard | TBD | TBD |
| Email Automation | TBD | TBD |
| Security / Auth | TBD | TBD |
| Database Setup | TBD | TBD |
| Client Presentation | TBD | TBD |

## Things We Need to Figure Out Together

- What are we each strongest at? Where do we overlap and where are we complementary?

- How many hours a week can we each commit between now and April 24?

- Who leads the presentation on April 24? Joint or one person driving?

- What tools do we want to use for communication? (Slack, Discord, group chat, etc.)

- How do we handle the business side — who invoices, how do we split things?

- Are we both comfortable with the tech stack or does anything need to change?

- What happens if the client wants to move forward after April 24 — what’s our longer-term structure?

# Timeline to April 24

Five weeks from now to demo day. The weekly goals are set — who does what each week depends on how we split things.

| Week | Sorin | Angello | Goal by Friday |
| --- | --- | --- | --- |
| Week 1 Mar 23–29 | TBD | TBD | Repo live. Database deployed. Auth working. Both running locally. |
| Week 2 Mar 30–Apr 5 | TBD | TBD | Upload a W-2, see extracted fields, export CSV. Demo 1 works. |
| Week 3 Apr 6–12 | TBD | TBD | Intake form saves to DB. Caregiver assignment works. Demo 2 done. |
| Week 4 Apr 13–19 | TBD | TBD | Dashboard shows all 3 businesses. Email drafts work. All demos connected. |
| Week 5 Apr 20–24 | TBD | TBD | Full rehearsal done. Demo URL live. Ready to present. |

The Friday goals (green column) are our checkpoints regardless of who’s doing what. If we’re hitting those, we’re on track.

# Things to Watch Out For

| Risk | Why It Matters | How We Handle It |
| --- | --- | --- |
| ProSeries import format might be hard to figure out | If we can’t export data in a format ProSeries accepts, Demo 1 loses impact | Research the import specs early. Ask the accountant for a sample file. |
| Scope creep after April 24 | He’ll see the demos and want everything at once | Show clear phases. Let him prioritize. Don’t promise everything Day 1. |
| Senior living data might have HIPAA implications | Medical records = potential compliance requirements | Figure out early if his facilities are covered entities. Adjust if needed. |
| Time crunch — 5 weeks isn’t a lot | Four demos is ambitious for two people with other commitments | Prioritize ruthlessly. Demo 1 and 3 are must-haves. 2 and 4 are nice-to-haves. |
| Pricing the engagement | We need to agree on what to charge before we present | Discuss this between ourselves first. Don’t wing it at the meeting. |

# Next Steps

- Us two sit down and talk through everything in yellow. Nail down the work split, availability, tools, and business structure.

- Finalize this blueprint. Fill in the TBDs, remove the draft label. This becomes our working plan.

- Set up the repo and database. Get the GitHub repo live, Supabase project created, both of us able to run the app locally.

- Start building. Hit our weekly checkpoints. Demo 1 (PDF extraction) first since it’s the showstopper.

- Rehearse before April 24. Run through the full demo together at least once so we’re smooth on presentation day.

Vectis Consulting LLC • vectisco.ai • Confidential